EBU6304 Software Engineering Group Project

First Brief Report

| Group number | 29 |  |
| --- | --- | --- |
| member 1 | QM no: 231222006 | Name: Mengdi Yang |
| member 2 | QM no: 231221630 | Name: Xinyi Li |
| member 3 | QM no: 231220149 | Name: Zixin Xiong |
| member 4 | QM no: 231220644 | Name: Jingyi Wang |
| member 5 | QM no: 231222800 | Name: Yangxinyue Zhou |
| member 6 | QM no: 231220541 | Name: Songqi Zhang |

- Requirements

This report describes the fact-finding techniques, iteration plan, prioritisation method, and estimation approach adopted in the development of the Teaching Assistant (TA) Recruitment System.

- Fact-Finding Techniques

To understand the requirements of the Teaching Assistant (TA) Recruitment System, several fact-finding techniques were used to gather information about the current recruitment workflow and stakeholder needs.

- Stakeholder Identification

The main stakeholders of the system include:

- Teaching Assistants (TAs): Students who apply for assistant positions.

- Module Organisers (MOs): Staff members who post jobs and select candidates.

- Administrators: Staff responsible for monitoring workload and recruitment records.

Understanding the needs of these stakeholders helped define the system scope and the user stories in the product backlog.

- Interviews

Semi-structured interviews were conducted with potential users such as TAs and MOs to understand the current recruitment process and its challenges. Interviews were chosen because they allow more detailed feedback and enable the team to ask follow-up questions.

The interviews focused on the following areas:

- How the current recruitment process works

- Problems with the existing recruitment approach

- User expectations for the recruitment platform

Insights gained from interviews helped identify key requirements such as job browsing, application tracking, and workload monitoring.

- Document Analysis

Existing recruitment materials, including application forms and Excel spreadsheets, were analysed to understand the current workflow and the types of information required during the recruitment process.

This analysis helped identify essential data fields such as:

- Applicant personal information

- CV submission

- Job descriptions

- Application status

Document analysis ensured that the new system would support existing recruitment requirements while improving efficiency and organisation.

- Prototyping and User Feedback

A low-fidelity prototype was created to visualise the interface and workflow of the proposed system. The prototype included key screens such as applicant registration, job browsing, and job application.

Potential users were asked to review the prototype and provide feedback regarding usability and functionality. This early feedback helped the team refine the system design and ensure that the interface meets user expectations before implementation.

- Iteration Plan

The development follows an Agile methodology, with the project divided into four primary iterations to ensure incremental delivery and continuous feedback.

| Iteration | Focus | Expected Outcome |
| --- | --- | --- |
| Iteration 1 | Requirements and Prototype | Finalised Product Backlog, UI Prototype, and Brief Report. |
| Iteration 2 | Core TA Functions | Implementation of profile creation and CV upload features. |
| Iteration 3 | Job Management | Development of the job posting and application system. |
| Iteration 4 | Advanced Features | Application tracking, workload management, and AI-powered functions. |

- Prioritisation Method (MoSCoW)

To ensure the most important features are implemented first, the MoSCoW prioritisation method was applied. This framework categorises requirements into four groups to define the project scope clearly:

- Must Have: Essential features required for the system to function and demonstrate primary value.

- Should Have: Important but not critical features for the initial release.

- Could Have: Optional enhancements, such as AI-powered features.

- Won’t Have (for now): Features that are out of scope for the current development cycle.

| Priority | Feature | Description |
| --- | --- | --- |
| Must Have | Create applicant profile | TA can register and maintain personal details. |
| Must Have | Upload CV | TAs can submit CVs when applying. |
| Must Have | Apply for jobs | Core recruitment functionality. |
| Must Have | MO posts jobs | Staff can create job opportunities. |
| Should Have | Application status tracking | TAs can check application progress. |
| Should Have | Admin workload overview | Admin can monitor TA workload. |
| Could Have | Skill matching | AI-assisted matching between jobs and applicants. |
| Could Have | Skill gap suggestions | AI identifies missing skills for applicants. |
| Won’t Have | Advanced analytics | Considered for future development. |

This prioritisation ensures that the core functions of the recruitment workflow are implemented first, adhering to Agile principles of incremental delivery.

- Estimation Method (Story Points)

The team used Story Points to estimate the relative effort required to implement each user story. Instead of measuring time directly, story points evaluate complexity, development effort, and uncertainty.

The team adopted a Fibonacci sequence scale for estimation: 1, 2, 3, 5, 8, 13.

- 1-2: Very small tasks with minimal risk.

- 3-5: Medium complexity tasks requiring standard logic.

- 8+: Complex features requiring significant development effort or involving high uncertainty.

Story point estimation was performed during Sprint Planning through team consensus. The following factors were considered:

- Technical complexity

- Data handling

- Testing requirements

- Dependencies between user modules (TA, MO, and Admin)

| User Story | Description | Story Points |
| --- | --- | --- |
| Create applicant profile | TA registers and stores personal details in text format. | 3 |
| Upload CV | Handle file I/O for CV submission. | 3 |
| Browse job listings | Display available TA jobs from data storage. | 2 |
| Apply for job | Submit application logic and link to MO view. | 5 |
| MO posts job | Create and publish job listing data. | 5 |
| View application status | Track application progress for TAs. | 3 |
| Admin workload monitoring | Calculate and view TA workload overview. | 8 |

This method allows the team to estimate the workload for each iteration and manage development progress effectively across the four planned sprints.

- Supporting Material

Interviews were recorded and summarised to provide supporting evidence for the identified requirements.

- Interview Summary: Module Organiser (Dr. Ling Ma)

- What is the job of the administrators?

The administrator should balance the workload. If one TA submits many CVs and is selected by multiple MOs, that TA can only accept one offer. Therefore, the administrator needs to control the number of jobs a TA can take.

- How do you currently advertise or post TA positions? How do you want to review and select applicants?

Currently, Excel is used to share and input information, but this process is too complicated. The MO would prefer a CV list interface where applicants’ CVs can be viewed directly and offers can be issued more easily.

- Interview Summary: Teaching Assistant (Zhou Jieming)

- How do you usually know about TA job opportunities?

The interviewee said that TA job opportunities are usually learned about through friends. This suggests that the current recruitment information is mainly spread through personal communication rather than through a unified platform.

- What steps do you usually go through when applying for a TA position?

The interviewee said that the process usually involves joining a group chat first, then filling in a questionnaire sent by the teacher, submitting a CV, and finally waiting for the teacher’s notification.

- Have you experienced any troublesome or time-consuming problems during the application process?

The interviewee mentioned that this was the only time they had applied for a TA position, so they did not report any major problems during the process.

- How do you usually know the progress of your application? Is the application status always clear?

The interviewee said that the result is mainly learned through email. If no email is received, the interviewee usually assumes that the application has been rejected. This suggests that the current application status is not transparent enough.

- What functions would you most like to see in a future online TA recruitment system?

The interviewee said that the most important function would be to provide clear and detailed course information, so that applicants can better understand the position before applying.